90-Day Success Metrics

Structured AI Implementation Measurement Framework

Developed by Centaur

Pre-Launch: Define Your Baseline

Before day 1, document these: (This is non-negotiable. Without baselines, you cannot measure improvement.)

Problem being solved: ____________________________________________________________

Current cost of this problem ($/time/impact): ____________________________________________________________

Primary KPI to measure: ____________________________________________________________

Target improvement: ____________________________________________________________

Total budget allocated (including staff time): $____________

Named project champion: ____________________________________________________________

Exit trigger (what failure looks like): ____________________________________________________________

Day 1–30: Adoption Phase

Focus: Can your team actually use it?

| Metric | Target | Actual |
| --- | --- | --- |
| Staff adoption rate (% using daily) | 60%+ |  |
| Support tickets raised | < 5/week |  |
| Workflow integration completed | Yes/No |  |
| Staff sentiment (1–5 survey) | 3.5+ |  |
| Training hours completed | ___hrs target |  |
| Critical issues identified | List: |  |

Day 30 Decision: If adoption is below 60%, pause and diagnose. Do not proceed to Day 31–60 without addressing adoption barriers.

Day 31–60: Effectiveness Phase

Focus: Is it solving the stated problem?

| Metric | Target | Actual |
| --- | --- | --- |
| Primary KPI movement | ___ (defined pre-launch) |  |
| Time saved per week | ___hrs target |  |
| Error/exception rate | < ___% target |  |
| Patient feedback (if applicable) | Neutral or positive |  |
| Staff sentiment change | Improving / Stable / Declining |  |
| Unexpected costs identified | $___ |  |

Day 60 Decision: If the primary KPI has not moved meaningfully, escalate to vendor support. Begin documenting for potential exit.

Day 61–90: ROI Phase

Focus: Show me the numbers or trigger the exit strategy.

| Metric | Target | Actual |
| --- | --- | --- |
| Total cost to date (sub+training+disruption) | $___ |  |
| Measurable benefit to date | $___ |  |
| ROI calculation | Benefit ÷ Cost |  |
| Primary problem solved? (Yes/No/Partially) | Yes |  |
| Staff recommendation (continue/cancel) | Continue |  |
| GO / NO-GO DECISION |  |  |

Day 90 Decision: This is your go/no-go moment. If ROI is not clear and demonstrable, execute your exit strategy. No extensions without a written justification and revised targets.

Post-Decision Notes

Decision made: CONTINUE / CANCEL / EXTEND WITH CONDITIONS (circle one)

Rationale: ____________________________________________________________

Next review date: ______________